TECHNICAL COMPLIANCE PORTAL

UnityESS BESS  ·  Project Handover & Architecture Document

Document Ref	TCP-HANDOVER-2026-001

Date	March 2026

Version	v2.1

Prepared By	Kedar Bala, Product Manager — BESS

Company	Ornate Agencies Pvt. Ltd., New Delhi

Classification	CONFIDENTIAL — Internal Use Only

Deployment Region	AWS ap-south-1 (Mumbai) — Indian Data Residency

1.  Executive Summary

The UnityESS Technical Compliance Portal is an enterprise-grade internal platform purpose-built for Ornate Agencies Pvt. Ltd. to manage the full lifecycle of BESS component technical approvals across all active projects. The system replaces manual spreadsheet-based tracking with a structured, multi-role, digitally-signed workflow that produces immutable compliance records accepted by utility and C&I clients.

As of March 2026, the portal tracks 12 OEM partners, 84 component models, and 23 active projects including NTPC Barh (400 MWh), BSPGCL Bihar (500 MWh), and Amrita Hospital BTM. The BSPGCL Bihar project is the first fully locked record — version 1.4 — demonstrating end-to-end workflow completion.

2.  Active Projects at Handover

| Project | Scale | Client | Type | Stage | Workflow Status |
| --- | --- | --- | --- | --- | --- |
| NTPC Barh | 200 MW / 400 MWh | NGSL | Utility | Technical Lead | Pending — WF-091 |
| TNGECL Eagle Infra | 5 MWh × 5 sites | Eagle Infra | C&I | Eng. Review | Active — WF-090 |
| Sitapur Solar+BESS | 250 MW + 200 MWh | NTPC REL | Utility | Customer Sub. | Submitted — WF-089 |
| Amrita Hospital BTM | 11 MWp + 20 MWh | Amrita | BTM | Sign-off | Awaiting customer — WF-088 |
| BSPGCL Bihar | 125 MW / 500 MWh | BSPGCL | Utility | LOCKED | v1.4 — Closed |

3.  System Architecture

The portal is a five-layer architecture deployed entirely within AWS ap-south-1 (Mumbai) for Indian data residency compliance. The technology choices prioritise reliability, auditability, and Python-native document generation over operational complexity.

| Layer | Technology | Purpose | Hosting |
| --- | --- | --- | --- |
| Client | Next.js 14 + TypeScript | SSR portal + Customer sign-off portal | Vercel |
| Gateway | Nginx + Keycloak 24 + Cloudflare | SSL, RBAC, JWT RS256, WAF, CDN | EC2 t3.small |
| Services | FastAPI + Celery + Redis | API, async tasks, document gen, AI | EC2 t3.medium |
| Data | PostgreSQL 16 + Redis 7 + MinIO | Primary DB, cache/queue, object storage | RDS + ElastiCache + EC2 |
| Infra | GitHub Actions + Docker + Sentry | CI/CD, containers, monitoring | AWS managed |

External Service Dependencies

| Service | Provider | Purpose | Criticality |
| --- | --- | --- | --- |
| AI Parameter Extraction | Claude API (claude-sonnet-4-6) | PDF datasheet → structured parameters | Optional |
| Email Notifications | AWS SES | Workflow alerts, customer package delivery | High |
| Identity Provider | Keycloak (self-hosted) | SSO, JWT, role management | Critical |
| Error Monitoring | Sentry | Exception tracking, performance APM | Medium |
| CDN / WAF | Cloudflare | DDoS protection, static asset CDN | High |

4.  Technology Stack

| Component | Technology | Version | Rationale |
| --- | --- | --- | --- |
| API Framework | FastAPI | 0.111 | Async, auto-OpenAPI, Pydantic v2 validation |
| Language | Python | 3.12 | AI SDK maturity, doc generation libraries |
| ORM | SQLAlchemy async | 2.0 | Async queries, connection pooling, migrations |
| Frontend | Next.js | 14 | SSR for document preview, App Router |
| Frontend Lang | TypeScript | 5.x | Strict schema and workflow state typing |
| Task Queue | Celery + Redis | 5.4 / 7 | Async doc generation, AI extraction, email |
| Primary DB | PostgreSQL | 16 | ACID, RLS, triggers, JSONB, partitioning |
| Object Storage | MinIO | Latest | S3-compatible, self-hosted, datasheets + docs |
| Auth | Keycloak | 24 | Enterprise SSO, OIDC, JWT RS256, 5 roles |
| PDF Generation | WeasyPrint | 62.3 | HTML/CSS → PDF, full design control |
| Excel Generation | openpyxl | 3.1 | Parameter matrices, compliance tables |
| PPTX Generation | python-pptx | 0.6 | Comparison decks, management reports |
| Migrations | Alembic | 1.13 | Version-controlled schema migrations |
| CI/CD | GitHub Actions | - | Lint, test, build, deploy, Alembic auto-migrate |

5.  Database Schema Summary

The schema comprises 17 tables across 6 logical groups. Full schema in schema.sql. Three categories of data are permanently immutable, enforced by PostgreSQL triggers at the database level — not the application level.

| Table Group | Tables | Key Design Decision |
| --- | --- | --- |
| Core OEM | oems, component_types, standard_parameters, component_models, parameter_values | JSONB for flexible parameter value types (numeric, range, bool, enum, text) |
| Compliance | compliance_templates, compliance_template_parameters, projects, technical_sheets, sheet_compliance_results | Template-driven: one template covers all sheets of a component type |
| Workflow | approval_workflows, workflow_steps | Append-only steps; DB trigger blocks UPDATE/DELETE on workflow_steps |
| Audit / Versions | audit_logs, sheet_versions | audit_logs partitioned quarterly; sheet_versions stores full JSONB snapshot per revision |
| Documents | generated_documents | Celery task ID tracked for async polling; SHA-256 checksum on each file |
| Comparison | comparison_sets, comparison_set_models, comparison_set_parameters | Saved comparison configurations linked to projects |

Immutability Guarantees (DB-level triggers)

| Trigger | Table | Rule |
| --- | --- | --- |
| trg_sheet_immutability | technical_sheets | Raises EXCEPTION on any UPDATE/DELETE when is_locked = true |
| trg_wf_step_immutability | workflow_steps | Raises EXCEPTION on any UPDATE or DELETE — append-only forever |
| trg_audit_immutability | audit_logs | Raises EXCEPTION on any UPDATE or DELETE — permanent record |
| trg_sheet_number | technical_sheets | Auto-assigns TCS-001, TCS-002... on INSERT |
| trg_workflow_ref | approval_workflows | Auto-assigns WF-001, WF-002... on INSERT |
| trg_parameter_count | standard_parameters | Keeps component_types.parameter_count in sync |

6.  7-Stage Approval Workflow

Every technical compliance sheet passes through a defined 7-stage approval pipeline. Each stage transition is executed via the advance_workflow() PostgreSQL stored procedure — a single atomic operation covering workflow update, sheet stage update, step insert, and audit log write.

| Stage | Name | Actor | Actions | Outputs |
| --- | --- | --- | --- | --- |
| 1 | Draft | Engineer | Create sheet, map parameters, auto-score | Draft compliance sheet |
| 2 | Internal Engineering Review | Senior Engineer / Reviewer | Verify params, flag gaps, approve or reject | Reviewed sheet or rejection with comment |
| 3 | Technical Lead Approval | Technical Lead | Validate regulatory refs, digital sign, escalate | Tech-lead signed record |
| 4 | Management Approval | Commercial / Management | Commercial alignment, T&C check, approve | Management-signed record |
| 5 | Customer Submission | Commercial Team | Generate PDF package, send scoped portal link | Customer-facing PDF delivered |
| 6 | Customer Sign-off | Customer Contact | Review document, digital sign via portal | Signed timestamp + IP captured |
| 7 | Locked Record | System (automatic) | SHA-256 hash, JSONB snapshot, DB lock trigger | Permanent immutable record |

Reject / Revision Loop: At stages 2, 3, or 4, a reviewer may reject the sheet with a mandatory comment. The sheet returns to Draft with an incremented revision number (r1 → r2 → r3). Unlimited revision cycles are permitted. All rejection actions are recorded immutably in workflow_steps.

Role × Stage Permission Matrix

| Role | Draft | Eng. Review | Tech Lead | Mgmt | Cust. Sub. | Sign-off | Locked |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Admin | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | Read |
| Engineer | ✓ | — | — | — | — | — | Read |
| Reviewer | Read | ✓ | ✓ | — | — | — | Read |
| Commercial | Read | Read | Read | ✓ | ✓ | — | Read |
| Customer | — | — | — | — | Read | ✓ | Read |

7.  OEM Library & Parameter Engine

As of handover, 12 OEM partners are registered with 84 component models across Battery, PCS, BMS, EMS, and BoS categories. The parameter engine defines a standardised schema per component type and maps each OEM model's values to that schema.

| OEM | Category | Models | Country | Compliance Score |
| --- | --- | --- | --- | --- |
| CATL | Battery Cell | 8 | CN | 98% |
| ABB | PCS | 3 | CH | 99% |
| Huawei | PCS | 7 | CN | 96% |
| Lishen | Battery Cell | 6 | CN | 94% |
| Sungrow | PCS | 5 | CN | 92% |
| Schneider | EMS | 4 | FR | 91% |
| HiTHIUM | Battery Cell | 4 | CN | 87% |
| KSTAR | BMS | 3 | CN | 83% |

Standard parameters defined: 28 for Battery Cell (LFP), 20 for PCS, 22 for BMS, 34 for EMS. Parameters include mandatory/optional flag, data type (numeric, range, text, boolean, enum, percentage, temperature range), SI unit, validation rules (JSONB), and regulatory reference.

8.  AI Parameter Extraction

The AI extraction service accepts any OEM PDF datasheet, submits it to the Claude API (claude-sonnet-4-6), and automatically populates a draft compliance sheet. This eliminates manual data entry for standard parameters and reduces sheet creation time from ~4 hours to ~15 minutes.

| Step | Action | System | Output |
| --- | --- | --- | --- |
| 1 | Engineer uploads OEM datasheet PDF | Frontend → MinIO | File stored, task_id returned |
| 2 | Celery worker picks up AI task | Redis queue → Worker | Task in progress |
| 3 | PDF sent to Claude API with structured prompt | Claude API | JSON parameter extraction |
| 4 | Values mapped to standard parameter schema | Parameter Engine | Parameter value records |
| 5 | Confidence scored per parameter (0.00–1.00) | AI Service | Confidence column populated |
| 6 | Low-confidence values (< 0.80) flagged | Parameter Engine | Review flags set |
| 7 | Engineer reviews, verifies, submits as Draft | Frontend | Stage 1 workflow created |

9.  Document Generation

All document exports are generated asynchronously via Celery workers and stored in MinIO. A SHA-256 checksum is computed for every generated file. Signed download URLs expire after 24 hours.

| Document Type | Format | Library | Use Case |
| --- | --- | --- | --- |
| Technical Compliance Sheet | PDF | WeasyPrint | Full parameter matrix with approval signatures |
| OEM Comparison Report | XLSX / PPTX | openpyxl / python-pptx | Side-by-side multi-OEM analysis |
| Customer Submission Package | PDF | WeasyPrint | Branded proposal + compliance sheets + sign-off block |
| Audit Trail Report | PDF | WeasyPrint | Full workflow history with timestamps and digital signatures |
| Version Diff Report | XLSX | openpyxl | Parameter changes between compliance sheet revisions |

10.  Security Architecture

| Control | Implementation | Details |
| --- | --- | --- |
| Authentication | Keycloak 24 | OIDC, JWT RS256, 60-min token expiry, 8-hr refresh |
| Role-Based Access | FastAPI middleware + PostgreSQL RLS | Double enforcement: API layer and DB layer |
| Data Residency | AWS ap-south-1 | Mumbai region — IT Act 2000 + NTPC/BSPGCL contract requirement |
| Transport Security | TLS 1.3 (Nginx + Cloudflare) | HSTS, CSP, X-Frame-Options: DENY |
| Audit Trail | PostgreSQL partitioned table | Immutable, quarterly partitions, IP + session logged |
| File Integrity | SHA-256 checksums | Every generated document checksummed and stored |
| Rate Limiting | Redis-backed (Nginx) | 1000 req/min per user; AI endpoint: 10 req/min |
| Secret Management | AWS Secrets Manager | DB credentials, API keys, Keycloak secrets |

11.  Deployment & Infrastructure

| Service | AWS Service | Instance / Tier | Monthly Cost (Est.) |
| --- | --- | --- | --- |
| FastAPI + Celery | EC2 | t3.medium (2 vCPU, 4 GB) | ₹12,000 |
| PostgreSQL 16 | RDS | db.t3.large (2 vCPU, 8 GB) | ₹18,000 |
| Read Replica | RDS | db.t3.medium (2 vCPU, 4 GB) | ₹12,000 |
| Redis 7 | ElastiCache | r7g.medium (1 vCPU, 6 GB) | ₹8,000 |
| MinIO | EC2 | t3.small + 500 GB EBS | ₹6,000 |
| Keycloak | EC2 | t3.small (2 vCPU, 2 GB) | ₹4,000 |
| Next.js Frontend | Vercel | Pro plan | ₹5,000 |
| Total (excl. Claude API) |  |  | ₹65,000 / month |

Claude API cost: ~₹400 per 100 datasheet extractions at current usage. Ex-GST. All costs subject to AWS pricing changes.

CI/CD Pipeline

GitHub Actions pipeline: lint (ruff + mypy) → pytest (80% coverage required) → Docker build → ECR push → EC2 rolling deploy → Alembic migrations → health check → Slack notification. Total pipeline time: ~8 minutes.

12.  Environment Variables — Critical Config

| Variable | Description | Where to Find |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL async connection string | AWS Secrets Manager: /compliance/db |
| ANTHROPIC_API_KEY | Claude API key for AI extraction | AWS Secrets Manager: /compliance/claude |
| KEYCLOAK_CLIENT_SECRET | Keycloak backend client secret | Keycloak Admin Console → compliance-portal-backend |
| STORAGE_ACCESS_KEY | MinIO / S3 access key | AWS Secrets Manager: /compliance/storage |
| STORAGE_SECRET_KEY | MinIO / S3 secret key | AWS Secrets Manager: /compliance/storage |
| SECRET_KEY | 64-char random string for JWT signing | AWS Secrets Manager: /compliance/app |
| REDIS_URL | Redis connection URL | ElastiCache endpoint in AWS console |
| SMTP_PASSWORD | AWS SES SMTP credential | AWS IAM → SES SMTP credentials |

13.  Handover Checklist

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| Source code pushed to GitHub | ✓ Done | Kedar Bala | ornate-agencies/compliance-portal |
| schema.sql committed to repo | ✓ Done | Kedar Bala | Version-controlled with Alembic |
| All .env secrets stored in AWS Secrets Manager | ✓ Done | Kedar Bala | See Section 12 |
| AWS ap-south-1 infra provisioned | ✓ Done | Kedar Bala | EC2, RDS, ElastiCache, MinIO |
| Keycloak realm + roles configured | ✓ Done | Kedar Bala | 5 roles, 3 initial users |
| OEM Library seed data loaded | ✓ Done | Kedar Bala | 12 OEMs, 84 models, parameters |
| BSPGCL Bihar locked and versioned | ✓ Done | Kedar Bala | v1.4 — permanent record |
| GitHub Actions CI/CD pipeline live | ✓ Done | Kedar Bala | All stages passing |
| Claude API key configured | ✓ Done | Kedar Bala | claude-sonnet-4-6 model |
| Grafana + Prometheus dashboards live | ✓ Done | Kedar Bala | AWS CloudWatch backup |
| Customer portal tested with Amrita | In Progress | Anushtha K. | Sign-off awaited |
| Team training (Engineers + Reviewers) | Pending | All | Schedule for April 2026 |
| Compliance template: CERC BESS 2022 | Pending | Kedar Bala | Q2 2026 roadmap |

14.  Regulatory References

| Standard | Scope | Status in Portal |
| --- | --- | --- |
| IEC 62619:2022 | Battery safety requirements | Mapped to 8 standard parameters (battery cell) |
| IEC 62477-1 | PCS / power electronics safety | Mapped to 6 standard parameters (PCS) |
| IEC 61850 | Communication for grid integration | Referenced in PCS COMMS parameter |
| IS 16270:2014 | Indian battery storage standard | CERT_BIS_IS16270 parameter — mandatory |
| CEA Grid Connectivity Standards 2023 | Grid-tied system requirements | CERT_CEA_GRID parameter — mandatory for PCS |
| CERC BESS Regulations 2022 | Commercial dispatch and pricing | Referenced in project notes — template pending |
| UN 38.3 | Battery transport safety | CERT_UN383 parameter (battery cells) |
| IT Act 2000 | Data protection and residency | Drives ap-south-1 deployment decision |

15.  Notes & Assumptions

1.  All costs are Ex-GST. GST at 18% applies on services as per Indian tax law.

2.  AWS pricing based on on-demand rates as of March 2026. Reserved instances will reduce compute costs by ~40%.

3.  Claude API costs are variable based on datasheet extraction usage. Budget ₹5,000/month initially.

4.  Keycloak is self-hosted on EC2 for data sovereignty. A managed identity service (AWS Cognito) can replace it if operational overhead becomes a concern.

5.  MinIO is self-hosted on EC2. Migration to AWS S3 is trivial due to S3-compatible API — recommended at >500 GB storage.

6.  PostgreSQL read replica is optional in the first 6 months — enable when query load from reporting exceeds 30% of primary capacity.

7.  All standard parameter codes (CELL_CAPACITY_AH, PCS_AC_POWER_KW, etc.) are fixed once seeded. Changing a code is a breaking change — create a new parameter instead.

8.  The lock_hash (SHA-256) on locked technical sheets can be independently verified by hashing the sheet's JSONB snapshot. This provides tamper evidence without a blockchain.

DISCLAIMER:  This document is prepared by Ornate Agencies Pvt. Ltd. for internal use only. It contains confidential technical and commercial information. Any reproduction, distribution, or disclosure to third parties without prior written consent is strictly prohibited. Costs and estimates are indicative and subject to change. Regulatory references are current as of March 2026 — verify with the relevant authority before use in project submissions.